TRIBAL SAND

Admin Editors — UI/UX Polish & Bulk Image Management

Implementation plan for the Properties & Rooms editors

Prepared 11 August 2026 · Status: plan only — nothing built yet

# Goal

Replace the native, unpolished form controls in the two admin editors — admin/venue-edit.php (Properties) and admin/room-edit.php (Rooms) — with the reusable, no-native components already in the codebase, and add bulk image selection and deletion so photos no longer have to be removed one at a time.

# What’s wrong today

admin/room-edit.php — partly polished (uses .field, .card, .tabs, .dropzone), but still has native bits: native venue <select>, a native checkbox for “Entire Villa”, native radios for the booking-form mode, native confirm() dialogs, and per-image delete only (no bulk).

admin/venue-edit.php — barely styled: inline-styled native inputs and textareas throughout, a native Publish checkbox, a raw native file input, per-image delete forms, and native confirm(). This is the screen from the screenshot.

# Reusable components already available

No new design work is needed — these already exist and just need to be adopted:

| Component | Replaces |
| --- | --- |
| .eselect (admin-select.js) | Native |
| .optset / .optchip | Native radio & checkbox groups (pill style) |
| .togglerow + .toggle / .toggle-slider | Native boolean checkboxes (switch) |
| .filefield + .dropzone | Raw native file inputs |
| .field / .form-row / .card | Inline-styled ad-hoc inputs |
| admin_icon() (Lucide) | Ad-hoc inline SVGs / emoji |

⚠ Gap: there is no reusable confirm modal — every editor uses native confirm(). One small new primitive is needed (Task 5).

(The .eselect row above replaces native <select> dropdowns such as Venue and Currency.)

# Proposed tasks

## Task 1 — Properties editor (venue-edit.php) polish

- Replace all inline-styled native inputs/textareas with .field / .form-row markup (matching room-edit).

- Publish checkbox → .togglerow + .toggle switch.

- Group the sections (Details / Publish / Content / Stay / Rooms / Gallery) in the same card rhythm as room-edit; consider tabs for parity.

## Task 2 — Rooms editor (room-edit.php) polish

- Native venue <select> → .eselect styled select.

- “Entire Villa” native checkbox → .togglerow / .optchip.

- Booking-form-mode native radios → .optset / .optchip.

- Currency free-text → .eselect with a fixed list (USD / KES).

## Task 3 — Styled image upload (both editors)

- venue-edit.php raw native file input → the .dropzone + .filefield pattern already in room-edit (drag-drop, browse, selected-count).

- Unify so both galleries use identical upload UI.

## Task 4 — Bulk image selection & deletion (both editors)

Your main ask.

- Add a styled checkbox overlay on each .gallery-item (not native chrome).

- Sticky action bar: “Select all” / “Clear” / “Delete selected (N)” / optionally “Set as main”.

- New backend action delete_images (bulk) accepting an array of image IDs — deletes from storage + DB in one POST (extends the existing single-delete handlers in both files).

- Keep single-image delete and drag-to-reorder working.

## Task 5 — Replace native confirm() with a reusable confirm modal

The only genuinely new component; everything else is adoption.

- Build one small no-native modal primitive (CSS in admin.css + tiny JS in an admin asset).

- Use it for: delete property, delete room, delete unit, delete image(s).

## Task 6 — Consistency & verification pass

- Ensure admin-select.js, initDatepickers, and the new bulk JS load on both pages.

- Run the dev server and verify each editor in the browser: upload, bulk-delete, select, toggles, and save round-trips.

# Decisions needed before building

- Confirm modal (Task 5): add one small reusable modal, or keep native confirm() for now and do only the visual + bulk work?

- Scope order: all of it, or prioritise Task 4 (bulk delete) + Task 1 (properties polish) first, since those match the screenshot and the stated pain point?